User Acceptance Testing (UAT) Template

| Date | 24-10-2026 |
| --- | --- |
| Team ID | [Individual Project Submission] |
| Project Name | IMovies — Movie Ticket Booking Made Simple |
| Project Version | v1.0.0 (Production Release) |

Project Overview:

Project Name: IMovies — Movie Ticket Booking Made Simple

Description: A full-stack web application built on the MERN stack (MongoDB, Express.js, React.js, Node.js) that allows users to discover movies, explore showtimes across premium multiplexes, select seats on an interactive visual grid, and securely manage tickets with guaranteed atomic concurrency double-booking prevention.

Project Version: v1.0.0

Testing Period: 2026-10-20 to 2026-10-24

Testing Scope:

User registration and login with bcrypt hashing and JWT tokens.

Movie catalog browsing, real-time title search, and genre filtering.

Movie details modal with trailer video playback.

Showtimes exploration grouped by date and cinema hall.

Interactive seating grid with live seat status indicators (Available, Selected, Booked, VIP).

Atomic concurrency validation preventing duplicate seat bookings across concurrent users.

Booking creation and instant verified Booking Reference ID generation.

'My Bookings' user dashboard and booking cancellation with atomic seat restoration.

Responsive mobile, tablet, and desktop UI usability.

User Acceptance Test Cases (Table 1):

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration | 1. Open site 2. Click 'Register' 3. Fill name, email, password 4. Submit | Account created in MongoDB; signed JWT token issued; user redirected to home. | Account created; JWT stored in LocalStorage; user state logged in. | Pass |
| TC-002 | User Login (Valid) | 1. Click 'Sign In' 2. Enter valid credentials 3. Submit | Credentials verified via bcrypt; JWT issued; redirected to previous/home screen. | Login successful; token attached to Axios headers. | Pass |
| TC-003 | User Login (Invalid) | 1. Click 'Sign In' 2. Enter incorrect password 3. Submit | Error alert displays 'Invalid credentials. Incorrect password.' (HTTP 401). | Error alert displayed accurately; form remains accessible. | Pass |
| TC-004 | Movie Catalog Display | 1. Visit homepage 2. Inspect 'Now Showing' section | Movie cards render with high-res poster, rating badge, duration, and genres. | All 6 seeded movies rendered cleanly with metadata. | Pass |
| TC-005 | Real-Time Movie Search | 1. Type 'Dune' into search bar 2. Observe results | Catalog dynamically filters in real-time without reloading the page. | Only 'Dune: Part Two' remains visible; count updates to 1. | Pass |
| TC-006 | Genre Filter Pills | 1. Click 'Sci-Fi' genre pill | Only movies with 'Sci-Fi' genre are displayed in the grid. | Sci-Fi movies filtered accurately (Dune, Interstellar, Inception). | Pass |
| TC-007 | Trailer Playback | 1. Click 'Watch Trailer' button on movie card | Modal popup opens and plays embedded YouTube trailer. | Modal rendered cleanly; video plays smoothly with audio. | Pass |
| TC-008 | Showtimes Selection | 1. Click 'Book Tickets' on movie 2. Choose date tab | Shows grouped by theatre (PVR, Cinépolis, INOX) with morning, eve slots. | Theatres and showtime pills rendered for chosen date. | Pass |
| TC-009 | Interactive Seat Selection | 1. Click showtime pill 2. Tap available seats (e.g. C5, C6) | Seats toggle from gray to green; price counter tallies total. | Selected seats highlighted in neon green; running price updates. | Pass |
| TC-010 | Booked Seat Locking | 1. Attempt to click already booked seat (red / strike-through) | Seat remains disabled; pointer-events disabled; no state change. | Booked seats are unclickable and cannot be selected. | Pass |
| TC-011 | Atomic Concurrency Safety | 1. User A & B select seat 'E5' simultaneously 2. User A confirms 3. User B confirms | User A reservation commits; User B receives HTTP 409 Conflict error alert. | User A booking confirmed; User B safely rejected; zero double-booking. | Pass |
| TC-012 | Booking Confirmation Card | 1. Confirm booking with selected seats | Confirmation screen renders unique Booking Reference ID, theatre, seats, and price. | Ticket confirmation rendered with reference (e.g. IMV-839210) & print button. | Pass |
| TC-013 | 'My Bookings' Dashboard | 1. Click 'My Bookings' in navigation | All historical and active reservations for logged-in user are retrieved and displayed. | Active bookings displayed with status 'Confirmed' and full show details. | Pass |
| TC-014 | Booking Cancellation | 1. Click 'Cancel Booking' on active ticket 2. Confirm prompt | Booking status changes to 'Cancelled'; reserved seats released back to hall. | Booking marked 'Cancelled'; seats verified available in showtime matrix. | Pass |
| TC-015 | Authorization Protection | 1. Logout 2. Attempt to directly access /my-bookings URL | Protected route intercepts request and redirects to /login?redirect=/my-bookings. | Redirected to login screen; session security preserved. | Pass |
| TC-016 | Responsive Layout | 1. Resize viewport to 375px mobile screen | Navbar collapses to hamburger; seat matrix scrolls horizontally with touch targets. | All elements responsive with zero horizontal layout breakage. | Pass |

Defect & Bug Tracking Log (Table 2):

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Resolution Notes |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Race condition under simultaneous booking attempts on same seat | Send concurrent POST /api/bookings requests for seat E5 within 10ms | High | Resolved | Resolved by implementing atomic findOneAndUpdate with conditional $nin query and $addToSet. |
| BG-002 | Token expiration resulted in silent API failures without user notification | Wait for token expiry or corrupt JWT string and request /my-bookings | Medium | Resolved | Configured Axios response interceptor to detect HTTP 401 and redirect cleanly to /login. |
| BG-003 | Seat buttons were undersized on 360px mobile viewports, causing misclicks | Open seat booking screen on mobile view and tap contiguous seats | Medium | Resolved | Added minimum 32px touch target with CSS flex-shrink: 0 and overflow-x: auto scroll container. |
| BG-004 | Cancelled booking status required page reload to update in dashboard | Click Cancel Booking button on /my-bookings page | Low | Resolved | Implemented optimistic state update in React component immediately upon successful API resolution. |

Performance Benchmarks & Acceptance Criteria Summary:

Performance benchmarks were captured under local testing conditions simulating peak load:

Movie Catalog Latency (GET /api/movies): Average 42ms response time (100 requests, concurrency 10). Target: <200ms.

Atomic Booking Concurrency (POST /api/bookings): Average 64ms write latency for atomic seat lock. Target: <250ms.

Lighthouse Performance Audit: Performance 96/100, Accessibility 98/100, Best Practices 100/100, SEO 95/100.

Final Acceptance Sign-off: 16 out of 16 test cases passed (100% Pass Rate). All 4 logged bugs resolved with regression verified.